BENEFICE OF WINSCOMBE AND SANDFORD WITH CHURCHILL

CHURCH CENTRE OPTIONS APPRAISAL REPORT FOR CHURCH MEMBERS

OPTION 0A OPTIONS APPRAISAL

KEY DESIGN DETAILS

- DEMOLISH BIRCH COTTAGE

- MINIMAL REPAIR REQUIREMENT ON SUBSIDENCE AND ROOF

- REPAIR ROOF LIKE FOR LIKE

- REPLACE GUTTERS AND DOWN PIPES

- PLANNING PERMISSION AND BUILDING REGULATIONS REQUIREMENT (PROBABLY SORTED BY CONTRACTOR)

- LIMITED GRANT FUNDING POSSIBLE

SKETCH DRAWING

None for Centre due to no alteration to the look of building

None for Birch Cottage (BC) as demolished

COSTS ‘0’B

| BASE COST | VAT | PLANNING/DESIGN FEE | CONTINGENCY | PRUDENT BUDGET |
| --- | --- | --- | --- | --- |
| Birch Cottage |  |  |  |  |
| 10,000 | 2,000 | 1,000 | - | 13,000 |
| Centre |  |  |  |  |
| 84,878 | 16,376 | 3,537 | 10,185 | 115,576 |
|  |  |  |  | 128,576 |

OPTION 0A S.W.O.T ANALYSIS

| STRENGTHS | WEAKNESSES |
| --- | --- |
| - Lowest cost option for overall project - No future repair / maintenance for BC - Minimal disruption for use of Centre - Planning permission not required for centre repairs - Building works take least amount of time | - Loss of BC as a capital asset - Does not meet our project vision - Lack of flexibility & space for hospitality |
| OPPORTUNITIES | THREATS |
| - More outdoor space (car parking, landscaping etc.) | - Planning permission to demolish BC could be refused - May not attract grant funding |

OPTION 0B OPTIONS APPRAISAL

KEY DESIGN DETAILS

- MINIMAL REPAIR REQUIREMENT ON SUBSIDENCE AND ROOF

- REPAIR ROOF LIKE FOR LIKE

- REPLACE GUTTERS AND DOWN PIPES

- UPDATE BIRCH COTTAGE FOR FLEXIBLE COMMUNITY USE/HUB

- MINIMAL BUILDING REGULATIONS REQUIREMENT PROBABLY SORTED BY CONTRACTOR

- LIMITED GRANT FUNDING POSSIBLE

SKETCH DRAWING

None for Centre due to no alteration to the look of building

Birch Cottage – sketch of potential lay out and works

COSTS ‘0’ A

| BASE COST | VAT | PLANNING/DESIGN FEE | CONTINGENCY | PRUDENT BUDGET |
| --- | --- | --- | --- | --- |
| Birch Cottage |  |  |  |  |
| 27,210 | 5,442 | 1,316 | 3,265 | 37,234 |
| Centre |  |  |  |  |
| 84,878 | 16,376 | 3,537 | 10,185 | 115,576 |
|  |  |  |  | 152,810 |

OPTION 0B S.W.O.T ANALYSIS

| STRENGTHS | WEAKNESSES |
| --- | --- |
| - Low cost option for centre - Retains BC as a capital asset - Minimum disruption for use of Centre | - Limited opportunities to recover costs - Income from BC unlikely to recover costs of repair & future maintenance - Does not meet our project vision - Unattractive building internally and externally |
| OPPORTUNITIES | THREATS |
| - BC could have variety of uses | - Groups may opt to use more attractive facilities in locality |

OPTION 1 OPTIONS APPRAISAL

KEY DESIGN DETAILS

- CREATES NEW HOSPITALITY AREA INCREASING USAGE AND SPACE

- REPLACE ROOF WITH NEW COMPOSITE ROBUST INSULATED MATERIAL

- CREATES NEW STORAGE/COMMS. FIRST FLOOR AREA

- UNDERPIN TO SOLVE SUBSIDENCE

- DEMOLISH GARAGE AND BUILD EXTENSION CREATING HOSPITALITY AREA

- UPGRADE AND REPLACE HIGH LEVEL WINDOWS

- EXTERNALLY CLAD WALLS FOR INSULATIONS AND ATTRACTIVE LOOK

- REPLACE GUTTERS AND DOWN PIPES

- UPDATE BIRCH COTTAGE FOR COMMUNITY HUB

- FULL PLANNING PERMISSION AND BUILDING REGULATIONS REQUIREMENT

- POTENTIAL GRANT FUNDING POSSIBLE

- RETAINS OFFICE/TOILETS/ENTRANCE

SKETCH DRAWING OPTION 1 inc refurbished BIRCH COTTAGE

COSTS OPTION 1

| BASE COST | VAT | PLANNING/DESIGN FEE | CONTINGENCY | PRUDENT BUDGET |
| --- | --- | --- | --- | --- |
| Birch Cottage |  |  |  |  |
| 27,210 | 5,442 | 1,316 | 3,265 | 37,234 |
| Centre |  |  |  |  |
| 332,625 | 66,525 | 36,315 | 33,315 | 481,380 |
|  |  |  |  | 518,614 |

OPTION 1 S.W.O.T ANALYSIS

| STRENGTHS | WEAKNESSES |
| --- | --- |
| - Mid range cost option for centre - Retains BC as a capital asset - Future proof repairs | - Loss of income during closure for repairs & extension etc. - Income from BC unlikely to recover costs of repair & future maintenance - Supports limited progress towards project vision - Limited additional storage to compensate for loss of garage - No enhancement of toilets |
| OPPORTUNITIES | THREATS |
| - BC could have variety of uses - Increase of income for Centre lettings - Better meets our vision | - BC may not have a use - Planning permission may not be granted - Attracting sufficient funding - Retains an internally unattractive main hall |

OPTION 2A OPTIONS APPRAISAL

KEY DESIGN DETAILS

- CREATES NEW HOSPITALITY AREA INCREASING SPACE, ATTRACTIVE ENTRANCE FROM ROAD

- REPLACES OFFICE AND TOILETS AND RELOCATED

- MAXIMISES FLEXIBLE SPACE ENABLING FURTHER ROOM

- REPLACE ROOF WITH NEW COMPOSITE ROBUST INSULATED MATERIAL

- CREATES NEW STORAGE/COMMS. FIRST FLOOR AREA

- UNDERPIN TO SOLVE SUBSIDENCE

- SOME LANDSCAPING AND CAR PARK IMPROVEMENT

- UPGRADE AND REPLACE HIGH LEVEL WINDOWS

- EXTERNALLY CLAD WALLS FOR INSULATION AND ATTRACTIVE LOOK

- REPLACE GUTTERS AND DOWN PIPES

- UPDATE BIRCH COTTAGE FOR COMMUNITY HUB

- FULL PLANNING PERMISSION AND BUILDING REGULATIONS REQUIREMENT

- POTENTIAL GRANT FUNDING POSSIBLE

SKETCH DRAWING OPTION 2 A inc refurbished BC

COSTS 2A

| BASE COST | VAT | PLANNING/DESIGN FEE | CONTINGENCY | PRUDENT BUDGET |
| --- | --- | --- | --- | --- |
| Birch Cottage |  |  |  |  |
| 27,210 | 5,442 | 1,316 | 3,265 | 37,234 |
| Centre |  |  |  |  |
| 518,426 | 103,686 | 65,211 | 62,211 | 743,536 |
|  |  |  |  | 780,770 |

OPTION 2B OPTIONS APPRAISAL

KEY DESIGN DETAILS

- CREATES NEW HOSPITALITY AREA MAJOR INCREASE SPACE, ATTRACTIVE ENTRANCE FROM ROAD

- REPLACES OFFICE AND TOILETS AND RELOCATED

- MAXIMISES FLEXIBLE SPACE ENABLING FURTHER ROOM

- REPLACE ROOF WITH NEW COMPOSITE ROBUST INSULATED MATERIAL

- CREATES NEW STORAGE/COMMS. FIRST FLOOR AREA

- UNDERPIN TO SOLVE SUBSIDENCE

- SOME LANDSCAPING AND CAR PARK IMPROVEMENT

- UPGRADE AND REPLACE HIGH LEVEL WINDOWS

- EXTERNALLY CLAD WALLS FOR INSULATIONS AND ATTRACTIVE LOOK

- REPLACE GUTTERS AND DOWN PIPES

- UPDATE BIRCH COTTAGE FOR COMMUNITY HUB

- FULL PLANNING PERMISSION AND BUILDING REGULATIONS REQUIREMENT

- POTENTIAL GRANT FUNDING POSSIBLE

SKETCH DRAWING OPTION 2 B inc refurbished BC

COSTS 2B

| BASE COST | VAT | PLANNING/DESIGN FEE | CONTINGENCY | PRUDENT BUDGET |
| --- | --- | --- | --- | --- |
| Birch Cottage |  |  |  |  |
| 27,210 | 5,442 | 1,316 | 3,265 | 37,234 |
| Centre |  |  |  |  |
| 555,176 | 111,035 | 69,621 | 66,621 | 802,453 |
|  |  |  |  | 840,004 |

OPTION 2A / 2B

| STRENGTHS | WEAKNESSES |
| --- | --- |
| - Mid range cost option for centre - Physically links BC to Centre - Meets our project vision - Attractive frontage to road - New & upgraded toilets | - Loss of income during closure for repairs & extension etc. - Income from BC unlikely to recover costs of repair & future maintenance |
| OPPORTUNITIES | THREATS |
| - BC could have variety of uses - Increase our income for Centre letting - Flexibility for internal lay out so retaining BC may not be necessary | - BC may not have a use - Planning permission may not be granted - Attracting sufficient funding |

OPTION 3 OPTIONS APPRAISAL

KEY DESIGN DETAILS

- WE HAVE OUTLINE PLANNING PERMISSION FOR THIS DESIGN

- CONSULTATION WITH COMMUNITY ALREADY

- ARCHITECT HAS WORKED ON DESIGN AND FEASIBILITY

- ECOLOGICAL REPORTS IN PLACE FOR THIS DESIGN

- PARISH COUNCIL SIGNED OFF ON DESIGN

- CREATES NEW HOSPITALITY AREA MAJOR INCREASE SPACE,

- ATTRACTIVE ENTRANCE FROM ROAD

- MAXIMISES FLEXIBLE SPACE ENABLING FURTHER ROOM

- SOME LANDSCAPING AND CAR PARK IMPROVEMENT

- FULL PLANNING PERMISSION AND BUILDING REGULATIONS SIMPLE

- POTENTIAL GRANT FUNDING POSSIBLE

SKETCH DRAWING OPTION 3

COSTS OPTION 3

| BASE COST | VAT | PLANNING/DESIGN FEE | CONTINGENCY | PRUDENT BUDGET |
| --- | --- | --- | --- | --- |
| Birch Cottage |  |  |  |  |
| 0 |  |  |  |  |
| Centre |  |  |  |  |
| 1,143,736 | 5% 57,190 | 124,033 | 120,033 | 1,444,992 |

OPTION 3 S.W.O.T ANALYSIS

| STRENGTHS | WEAKNESSES |
| --- | --- |
| - New build meets all modern standards - We already have out line permission & other necessary reports - Meets our project vision - Less ongoing maintenance costs - Attractive frontage to road / landscaping | - Higher loss of income during closure for demolition & rebuild - Loss of BC as an asset - Higher cost option - Lack of storage |
| OPPORTUNITIES | THREATS |
| - Most potential for increasing our income from lettings - Flexibility for internal layout | - Attracting sufficient funding |

OPTION  4 OPTIONS APPRAISAL

KEY DESIGN DETAILS

- WE HAVE OUTLINE PLANNING PERMISSION FOR ALTERNATIVE NEW BUILD ON FOOTPRINT BUT SMALLER

- CREATES NEW HOSPITALITY AREA MAJOR INCREASE SPACE,

- ATTRACTIVE ENTRANCE FROM ROAD

- MAXIMISES FLEXIBLE SPACE ENABLING FURTHER ROOM

- SOME LANDSCAPING AND CAR PARK IMPROVEMENT

- FULL PLANNING PERMISSION AND BUILDING REGULATIONS NEEDED

- POTENTIAL GRANT FUNDING POSSIBLE

SKETCH DRAWING OPTION 4

COSTS 4

| BASE COST | VAT | PLANNING/DESIGN FEE | CONTINGENCY | PRUDENT BUDGET |
| --- | --- | --- | --- | --- |
| Birch Cottage |  |  |  |  |
| 0 |  |  |  |  |
| Centre |  |  |  |  |
| 1,601,671 | 5% 80,084 | 124,533 | 120,033 | 1,926,321 |

OPTION 4 S.W.O.T ANALYSIS

| STRENGTHS | WEAKNESSES |
| --- | --- |
| - New build meets all modern standards - Meets our project vision - Less ongoing maintenance costs - Attractive frontage to road / landscaping | - Loss of BC as a capital asset - Highest cost option for centre |
| OPPORTUNITIES | THREATS |
| - Large flexible space - Most potential for increasing our income from lettings | - May not get Planning Permission - May be difficult to attract enough income from letting to be viable - Space for car parking may not be sufficient |

OPTION 5 OPTIONS APPRAISAL

KEY DESIGN DETAILS

- WE SELL WHOLE SITE AND RELOCATE

- ALTERNATIVE LOCATION EITHER RENTED OR PURCHASED FREE HOLD OR LEASE HOLD

- MAXIMISE VALUE BY OBTAINING PLANNING PERMISSION FOR HOUSES

- QS VALUATION OF SITE WITH PLANNING PERMISSION FOR 7 HOUSES £900,000

SKETCH DRAWING OPTION 5: NOT APPLICABLE

COSTS OPTION 5

| BASE COST | VAT | PLANNING/DESIGN FEE | CONTINGENCY | PRUDENT BUDGET |
| --- | --- | --- | --- | --- |
| Birch Cottage |  |  |  |  |
| 0 |  |  |  |  |
| Centre |  |  |  |  |
| 0 | 0 | 90,000 | 9,000 | 99,000 |

OPTION 5 S.W.O.T ANALYSIS

| STRENGTHS | WEAKNESSES |
| --- | --- |
| - Releases capital to build on a new site or use money elsewhere - We are in control of timescale - If we rent we are no longer involved in financial management | - We lose a prime position on a main road through the village (which is easily accessible by car and on foot) - Question of whether Diocese would support this option - Lose all future flexibility of developing/partnering our site - Disposes of all assets associated with the site - Moral question of whether we should dispose of a site that was gifted to us for church use. - Costs to rent other premises would increase year on year |
| OPPORTUNITIES | THREATS |
| - If we rent premises we are not involved in their maintenance - Potential to purchase cheaper accommodation to release capital - Potential to invest any money released in St James’s Church (Grade 1 Listed Building) | Renting - Hiring other premises is insecure - May not be able to run outreach activities - Loss of ability to create income from lettings Relocating - Lack of alternative sites in locality - Restriction of covenants that exclude faith groups Selling Site - May not get planning permission for houses - Lose the ability to create income stream from letting our own building if we rent |